| INSML038 Manage physical resources |  |
| --- | --- |

Overview

This standard is about managing the physical resources required to carry out planned activities in your area of responsibility. Physical resources may include equipment, materials, premises, services and energy supplies. You identify the physical resources required by engaging with colleagues and evaluating historical patterns of resource use and trends. You specify resource requirements and produce a business case to secure them. You adapt plans when resources cannot be obtained, agreeing adjustments with colleagues. The standard includes negotiating with suppliers to obtain resources and agreeing approaches for using shared resources with other teams. You also monitor resources to minimise adverse environmental impact, checking that they are used safely.

This standard is for all managers and leaders.

Performance criteria

You must be able to:

- engage resource users to identify and obtain the physical resources required

- evaluate past patterns of resource use and trends

- identify developments likely to affect future demand for resources

- prepare specifications for the resources required

- identify the range and quantity of resources required for the planned activities in your area of responsibility, including contingencies

- identify sustainable resources and ensure their effectiveness and efficiency to meet specified needs

- produce a business case for the resources required, showing the costs and expected benefits

- agree adjustments to your planned activities, where the required resources cannot be obtained in full

- negotiate with suppliers to ensure they deliver resources of the required quality on time

- agree the use of shared resources with other teams, considering the needs of the different parties and the objectives of your organisation

- engage resource users to plan how they can be used most efficiently

- plan to use resources in ways that are effective, efficient and minimise any adverse impact on the environment

- maintain the security of resources and monitor that they are used safely

- ensure that resources no longer required are disposed of with minimal adverse environmental impact

- monitor the quality of resources and patterns of resource use in line with your organisation's requirements

- identify and deal with any significant variances between actual and planned resource use

- follow the legal, organisational, codes of practice and policies relevant to managing physical resources

Knowledge and understanding

You need to know and understand:

General knowledge and understanding

1.      the importance of engaging with resource users (equipment, materials, premises, services and energy supplies), and how to do so

2.      how to identify the range and calculate the quantity of resources required to carry out planned activities

3.      the importance of using sustainable resources and how to identify such resources and ensure their effectiveness and efficiency

4.      how to carry out cost-benefit analyses and write business cases

5.      how to develop activity plans and adjust the plans if required resources cannot be obtained to support them

6.      how to negotiate with suppliers to ensure they deliver resources of the required quality on time

7.      how to negotiate the use of shared resources with colleagues to optimise resource use for all concerned

8.      the potential impact of resource use on the environment and actions you can take to minimise any adverse impact

9.      the risks associated with different physical resources used and actions you can take to ensure resources are secure and used safely

10.   the importance of monitoring the quality and use of resources, and how to do so

11.   the types of corrective actions (e.g. changing planned activities, changing the ways in which resources are used for activities, renegotiating the availability of resources) you can take in case of significant discrepancies between actual and planned resource use

Industry and sector specific knowledge and understanding

12.   the industry and sector requirements for managing physical resources

13.   the legal, organisational, codes of practice and policies relevant to managing physical resources

Context specific knowledge and understanding

14.   the past patterns of resource use in your area of responsibility, how to access this information and analyse it to plan activities

15.   the trends and developments that affect future demand for resources in your area of responsibility and how to evaluate the likely impact of these

16.   the planned activities in your area of activity and possible contingencies

17.   the actual and potential suppliers of the resources you need to carry out planned activities in your area of responsibility

Skills

- Analysing

- Communicating

- Contingency planning

- Decision-making

- Evaluating

- Forecasting

- Influencing

- Information management

- Involving employees

- Monitoring

- Negotiating

- Persuading

- Planning

- Presenting information

- Prioritising

- Problem solving

- Reviewing

- Risk management

Developed by

Skills CFA

Version Number

1

Date Approved

12 Feb 2021

Indicative Review Date

01 Mar 2026

Validity

Current

Status

Original

Originating Organisation

Instructus

Original URN

CFAM&LEB2, CFAM&LEB3

Relevant Occupations

Managers and Senior Officials, Arboriculture and forestry, Animal Technology

Suite

Management and Leadership, Treework, Animal Technology, Resilience and Emergencies

Keywords

Management & leadership; physical resources