| INSRMA004 Assess, analyse and evaluate risks |  |
| --- | --- |

Overview

This standard is about assessing, analysing and evaluating risks in accordance with approved risk management policies and procedures. As part of assessment, the risk analysis covers identification, descriptions and estimation, followed by evaluation. It is appropriate for risk management and other professionals who are responsible for assessing, analysing and evaluating risks.

Performance criteria

You must be able to:

1.      monitor the operational environment using appropriate data and identify internal and external risks to your organisation

2.      assess risks and identify their potential impact and interdependencies, following agreed risk management policies and procedures

3.      assist  internal staff in identifying risks relevant to their roles and responsibilities

4.      take account of risk perceptions, behaviours and biases when assessing, analysing and evaluating risks

5.      use appropriate risk identification and analysis techniques in accordance with agreed risk management policies and procedures

6.      evaluate the risks against established criteria to identify their significance

7.       ensure risks and responsibilities are allocated in line with organisational procedures

8.      establish appropriate controls for identified and emerging risks

9.      ensure that risk assessment takes account of legal, regulatory and other compliance considerations

10.  ensure that risk assessment takes account of ethical and social responsibility considerations

11.  construct and use a risk register, in accordance with risk management policies and procedures

12.  evaluate the risk register and review it on a regular basis, noting improvements and areas of non-compliance

Knowledge and understanding

You need to know and understand:

1.      your organisation’s aims, objectives and business plans

2.      the structure of your organisation and its products and services

3.      the culture of your organisation and the scope of risks associated with it

4.      the current legal and regulatory requirements and standards that apply to risk management

5.      the risk identification and analysis techniques relevant to your organisation and industry sector

6.      the principles of good governance, environmental and social responsibility and ethical practice that apply to risk management

7.      the concepts of risk management and risk awareness

8.      the business environment and market within which your organisation operates

9.      your organisation’s policies and procedures for risk management and supporting documentation

10.  the types and sources of risk information

11.  how to identify, categorise, describe, evaluate and prioritise risks

12.  the methods of risk analysis and evaluation

13.  how to identify interdependencies

14.  the risk perceptions, behaviours and biases and how they affect risk management

15.  the methods of statistical modelling and root cause analysis

16.  the appropriate controls for different types of risks

17.  the types of risk management software and other relevant tools

18.  how to construct and use a risk register

19.  why it is important to review the performance of risk register and review it regularly

Developed by

Instructus

Version Number

1

Date Approved

25 Jan 2024

Indicative Review Date

31 Jan 2029

Validity

Current

Status

Original

Originating Organisation

Instructus

Original URN

CFARMA004

Relevant Occupations

Business and Related Associate Professionals, Management Consultants and Business Analysts

Suite

Risk Management

Keywords

Risk management strategy; organisational strategy; business plan; risk appetite; risk attitude; risk factors; risk culture; risk management objectives